## Slide 1: 项目管理实战 计划阶段概述
苑旭
Program Manager
Onest Network Technology Inc.

## Slide 2: 引言
处理构想阶段收集到的信息
Envisioning Phase
Planning Phase
High-level Requirements
High-level Scenarios
Solution Concept
Detailed Requirements
Detailed Usage Scenarios
Functional Specification
Design Documents
Conceptual
Logical
Physical

## Slide 3: 什么是设计阶段
处理构想阶段收集到的信息
Envisioning Phase
Planning Phase
High-level Requirements
High-level Scenarios
Solution Concept
Detailed Requirements
Detailed Usage Scenarios
Functional Specification
Design Documents
Conceptual
Logical
Physical

## Slide 4: 计划阶段
目标
  创建解决方案架构和设计，项目计划和进度计划
可交付物
  功能规格说明书(需求确认书)
  项目规划(管理计划)
  进度计划(Schedule)
  系统设计说明书

## Slide 5: 角色、里程碑对应

## Slide 6: 计划(Planning)
团队关注于
  尽早发现尽可能多的信息
  知道何时具有足够的信息向前推进项目
计划是一个迭代的过程
几个关键问题
  我们将要构建什么？(What to build)
  怎么样构建？(How to build)
  何时构建？(When to build)
  我们准备好开始构建了吗？(Are we ready to build?)

## Slide 7: 计划阶段子里程碑
选定技术架构
需求确认书被认可(概念设计)
系统设计基准完成(逻辑和物理设计)
开发和测试环境搭建完成
项目计划(规划)被认可

## Slide 8
以项目创造价值，以教育开创未来